Configuration Management Plan

A Plan for Software Configuration Management

3 June 2020

Prepared By

Project:  Grading System

Division:  Application Technologies

Table of Contents

1.0	Purpose	1

1.1	Roles and Responsibilities	1

2.0	Configuration Management Overview	1

2.1	Configuration Management Tools and Repositories	1

2.2	Baselines	2

2.3	Software Submittals and Receipts	2

2.3.1	Submittals	2

6.4.1.1	Release Package Submittal	2

6.4.1.1.1 Store Release Components	2

3.0	Configuration Identification	2

3.1	Configuration Items	2

4.0	Configuration Control	3

4.1	Change Control	3

4.1.1	Change Control Review Boards	3

8.1.1.1	Internal Configuration Control Board	3

8.1.1.2	ICCB Review Process	4

4.2	Change Tracking and Reporting	5

4.3	Version Control	5

4.3.1	Software Version and Release Identifiers	5

# Purpose

This Configuration Management Plan outlines configuration management methods and processes to be used for the Grading System application.  Following of these processes is at each software developer’s discretion if they choose to participate or not.

## Roles and Responsibilities

Table 1 describes configuration management responsibilities for the different project roles.

Table 1 – Roles and CM Responsibilities

| Role | CM Responsibilities |
| --- | --- |
| Program Manager (PM) | Ensures project CM is planned and implemented Assigns CM responsibilities to specific resources under the PM’s control Participate as a member of the Customer Configuration Control Board |
| Quality Assurance (QA) | Reviews and audits development activities based on defined processes, procedures, and guidelines Reviews and audits development work products based on defined standards and guidelines Certifies CM compliance with this plan and supporting procedures |
| CM | Prepares and implements the CM Plan Oversees the development and documentation of CM procedures Develops and documents CM procedures Coordinates with Product Development Team to define and maintain integrity of CIs Develop and maintain Change Control Process Establishes and maintains CM baselines Performs CM audits Executes Release and Delivery activities Establishes the source code repository and sustains its integrity |
| Software Development Team | Develops and identifies CIs and supporting materials Coordinates with CM to maintain integrity of CIs Produces detailed design and coding Performs unit testing and preliminary CI integration testing |
| All other project staff | Follows CM procedures Participates in configuration audits on work products |

# Configuration Management Overview

Configuration management is a set of activities that is designed to:

- Identify Configuration Items

- Define mechanisms for managing different versions of the work products

- Control changes that are imposed upon the work products

## Configuration Management Tools and Repositories

Tools and repositories support the management and storage of software products and documentation as they progress through their development lifecycle.

Table 2 – CM Tools and Repositories

| Tools | CM Function | Location |
| --- | --- | --- |
| Microsoft Team Foundation Server (TFS) | Source repository for code and documentation, change tracking, and test results; repository for documentation; repository for release packages | Server |

## Baselines

A baseline is the collection and relationship of CIs that together comprise a product, component, subsystem, or system at a specific point in its lifecycle.  Baselines will not be used often because the software development iterative cycle is too rapid and it will take too much time to manage the baselines as well.

## Software Submittals and Receipts

Copies of the software submittals and receipts are maintained in the Configuration Management library.

### Submittals

#### 6.4.1.1	Release Package Submittal

The details on preparing and submitting a software release package are as follows:

##### 6.4.1.1.1 Store Release Components

- Get a copy of the release that was verified in Release Testing from:

TFS > Source Control > Project > Release > Version xxx

2.  Check in the copy to:

TFS > Source Control > Project > CM Releases > Version xxx

The release package should consist of the software installation scripts, database scripts, test databases, and installation documentation.

# Configuration Identification

Configuration identification includes the following:

- Selection of Configuration Items (CIs)

- Determination of types of configuration documentation required for the CIs

- Assurance of unique identifiers for the following:

  - CIs

  - Technical documentation that describes the CIs

  - Documentation and software versions and/or releases

  - Internal and external interfaces

- Establishment of configuration baselines

## Configuration Items

A CI is an entity designated for configuration management and control. It may consist of individual elements or an aggregate of related work products treated as a single unit. CIs must be individually controlled because any change to one CI may affect others. The types of CIs currently tracked and controlled for a software project fall into one of the three following categories:

- Software

- Database

- Documentation

Each CI will be identified (by name or number) for control, tracking, and status accounting purposes.  The same identification label can be used by multiple CIs as long as the CIs are located in different folders.

# Configuration Control

Configuration Control is the formal process of managing changes to the system.  It is focused on identifying changes to a baseline configuration of the software, database, or documentation and managing the manner in which proposed changes are processed from inception to ultimate disposition.

## Change Control

Change Control is the main function of the Change Management Process.  The Change Management Process is the systematic evaluation, coordination, development, approval/disapproval, and implementation of changes after the establishment of a baseline.  Changes are managed from their inception to final resolution to ensure that a standard, repeatable process is maintained for handling proposed changes and to ensure that unauthorized changes are not introduced into a controlled baseline.

### Change Control Review Boards

The Internal Configuration Control Board (ICCB) has been established to facilitate the change management process.

#### 8.1.1.1	Internal Configuration Control Board

An Internal Configuration Control Board (ICCB) purpose is to define the scope of a software release and approve and manage any proposed changes during the release lifecycle.  The Inputs that may be used to help define the scope of the release are as follows:

- Statement of Work

- Internal problem reports or Bug Work Items

The ICCB is the final authority to approve changes to the scope of a release.

ICCB responsibilities include, but may not be limited to, the following:

- Review, disposition, and prioritize changes

- Ensure that the introduction of a proposed change will not have a negative impact on current operations

- Approve resources for system maintenance and/or enhancements

- Approve changes to a baseline, documentation, and  overall system release

Table 6 shows the roles and responsibilities of the ICCB members.

| ICCB Member Roles | Responsibilities |
| --- | --- |
| Configuration Control Board Chairperson | - Presides at each ICCB meeting or designates an alternate - Approves the ICCB agenda - Reviews each agenda item; gathers member recommendations; determines change impacts; assigns priorities and due dates; makes disposition determination - Targets change requests - Reviews and approves ICCB minutes prepared by the ICCB Designated Scribe - Acts as final authority for ICCB decisions |
| Program Manager | - Represents program functional area(s) - Attends each ICCB meeting or sends an authorized representative - Reviews agenda items prior to meeting; determines impact of proposed actions; indicates recommendation to Chairperson - Analyzes proposed problem solutions prior to ICCB recommendation on the status of a system change - Recommends priorities and due dates - Monitors progress on items assigned by the Chairperson - Reviews ICCB minutes |
| Director / Deputy Director |  |
| Software Architect |  |
| Software Development Manager/Lead |  |
| ICCB Scribe | - Coordinates meeting schedules and agendas with the Chairperson - Prepares and distributes ICCB agenda to ICCB members - Prepares and distributes change packages to the Chairperson and Members prior to each meeting - Presents each agenda item to ICCB at meeting - Records, publishes, and distributes ICCB minutes, upon approval from Chairperson, to members and the project community - Tracks and maintains the status of changes |

Table 6 – ICCB Member Roles and Responsibilities

#### 8.1.1.2	ICCB Review Process

The typical process flow for coordinating and conducting the Internal Configuration Control Board is depicted in Figure 3.  This typical process can be waived if the priority of the change request if high and the customer is very insistent.

Figure 3 – ICCB Flow diagram

## Change Tracking and Reporting

CM will establish and maintain a change tracking reporting system to record all activity associated to any change from initiation to approval.  The change is not tracked once the ICCB approved the change to be implemented.

## Version Control

A version is an identified body of software system components that typically includes application software, one or more databases, and documentation.  The totality of the software release is called a version.  When a new version is released, CM will maintain copies of all superseded software versions for purposes of an audit trail or in the event that an older software version needs to be regenerated.

### Software Version and Release Identifiers

Version and release numbers for executable files are structured in the following decimal format:

0.0.0.0   for major, minor, revision, and build number

During initial development of a product, the development version will always begin as 0.0.0.1, with the build number being incremented as the product undergoes development. The Implementation Baseline submitted for Release Testing, however, will be numbered as 1.0.0.1. In fact, the initial build number for any release will always be 1.

If a build fails to pass Release Testing, the build number will be incremented by 1.  When a build passes Release Testing, the build number is zeroed out.  If it is necessary to produce an interim release for a critical fix prior to the next scheduled release, the interim release will be assigned the next sequential revision number for the current release.

Example:

1.	Build 6.0.4.1 is submitted for Release Testing.

2.	Build 6.0.4.1 fails Release Testing and is replaced by build 6.0.4.2.

3.	Build 6.0.4.2 passes Release Testing and becomes current release 6.0.4.2.

4.	Development effort begins on build 6.0.5.1 for the next scheduled release.

5.	A critical fix is needed for current release 6.0.4.2.

6.	Build 6.0.4.3 is produced for the critical fix.

7.	Build 6.0.4.3 passes Release Testing and becomes release 6.0.4.

- The fix implemented in 6.0.4 is also implemented in 6.0.5.1.